B4.3 — MAVE Dataset-Specific Baseline Specification

Project: Autonomous MultiModel Product Intelligence
Phase: B4 — Dataset-Specific Baseline Models
Sub-stage: B4.3
Dataset: MAVE
Status: Specification — Ready for Approval

1. Purpose

B4.3 establishes the dataset-specific baseline for MAVE, whose project role is attribute / text understanding. The baseline must provide a reproducible reference point before any later cross-dataset intelligence work.

The historical project record explicitly defines MAVE as the project's attribute / text-understanding dataset.

B4.3 is therefore intended to measure what can be achieved using the information available within MAVE itself, without introducing B5 multimodal fusion or cross-dataset learning.

2. Frozen Dataset Basis

B4.3 must consume only the completed MAVE B3 artifacts:

data/representations/mave/b3/train.jsonl

data/representations/mave/b3/validation.jsonl

data/representations/mave/b3/test.jsonl

B2 has already established:

- 2,907,358 total records

- 2,326,033 train

- 290,488 validation

- 290,837 test

- 0 duplicate ASINs

- 0 missing ASINs

- 0 malformed records

- 7,148 records with MAVE information

- no fabricated missing values

The B2 schema explicitly requires preservation of mave_category, mave_attributes, metadata_source, mave_label_source, mave_information_available, and related provenance.

3. Critical Label Constraint

This is the most important part of B4.3.

The project must not treat every one of the 2.9M records as having a MAVE label.

The historical record states that:

- 2,900,210 records have direct Amazon metadata.

- 7,148 records are explicitly documented MAVE fallback records.

- mave_information_available indicates whether MAVE information exists.

- mave_label_source distinguishes positive, negative, and positive-and-negative fallback evidence.

- mave_category and mave_attributes preserve available MAVE information.

- Missing Amazon fields must not be fabricated.

Therefore, B4.3 must explicitly define its supervised eligible population before training.

No agent may silently:

- assign an artificial "no attribute" class,

- treat missing MAVE information as a negative label,

- fabricate attributes,

- infer labels from Amazon metadata,

- or convert missing MAVE information into supervision.

4. Target Definition

Required implementation behavior

Before model fitting, the B4.3 implementation must inspect the actual B3 target structures and establish:

label_available

↓

eligible for supervised B4.3 evaluation

The implementation must distinguish:

MAVE information available

≠

automatically positive

≠

automatically negative

The existing B3 representation preserves mave_category, mave_attributes, mave_information_available, and mave_label_source specifically so that this distinction is retained.

No new label semantics may be invented during implementation.

If the existing project artifacts do not support a single unambiguous classification target, the coding agent must stop and report the ambiguity rather than silently choosing one.

5. Input Representation

B4.3 should use the representations already constructed in B3.

The approved MAVE textual representation contains:

title

description

brand

amazon_category_path

amazon_main_category

feature

B3 converts these into deterministic textual token representations while preserving the original structured MAVE information.

Therefore B4.3 should not redo preprocessing that belongs to B2/B3.

6. Baseline Model

The baseline should remain intentionally simple and reproducible.

Proposed baseline

TF-IDF + Linear Classifier

Pipeline:

MAVE B3 text representation

↓

TF-IDF

↓

Linear classifier

↓

Prediction

TF-IDF vocabulary/statistics must be fitted on training data only.

Validation and test data must never influence vocabulary fitting.

This keeps B4.3 comparable in spirit to the Rakuten B4.1 baseline.

7. Dataset Eligibility

The implementation must report at minimum:

Total records

Records with MAVE information

Records eligible for supervised training

Records eligible for validation

Records eligible for test

Records excluded because labels are unavailable

This is particularly important because the canonical MAVE dataset contains 2,907,358 records but only 7,148 records with MAVE information according to the established dataset construction.

The final report must make this distinction visible instead of reporting an apparently high-performing model over an incorrectly constructed population.

8. Split Discipline

B4.3 must use the existing frozen splits:

train       → model fitting

validation  → model selection / evaluation

test        → final held-out evaluation

No records may be moved between splits.

No ASIN may occur across multiple splits.

The test set must remain completely untouched until final evaluation.

9. Leakage Protection

The implementation must verify:

- duplicate ASINs within splits

- cross-split ASIN leakage

- duplicate record IDs

- cross-split record-ID leakage

- training-only TF-IDF fitting

- no test-derived model parameters

- no fabricated labels

Any leakage should result in FAIL, not merely a warning.

10. Evaluation

The baseline should report appropriate classification metrics supported by the actual target structure.

At minimum, where applicable:

Accuracy

Macro F1

Weighted F1

Because MAVE supervision is sparse and potentially imbalanced, Macro F1 is particularly important rather than relying on accuracy alone.

The report should also include the eligible population so the metrics can be interpreted correctly.

11. Provenance

Every generated B4.3 artifact must retain enough provenance to establish:

Dataset = MAVE

Stage = B4.3

Source = MAVE B3

Representation version

Model configuration

Training split

Validation split

Test split

Random seed

B3 already establishes provenance and preserves the B2 source fields.

12. What B4.3 Must NOT Do

B4.3 must not:

- perform multimodal fusion

- combine ABO and MAVE

- combine Rakuten and MAVE

- use B5 methodology

- use test data for fitting

- fabricate MAVE labels

- turn missing labels into negative labels

- modify B2/B3 artifacts

- modify frozen splits

- download additional product information

- introduce a neural foundation model as the baseline

- silently redefine the MAVE task

13. Expected Artifacts

Implementation should produce a structure consistent with the other B4 baselines:

data/

└── models/

└── mave/

└── b4.3/

└── ...

reports/

└── baseline/

└── mave/

└── mave_b4.3_report.json

src/

└── mave/

└── b4_baseline.py

Exact model artifacts can be finalized during implementation once the actual target structure is verified.

14. Acceptance Criteria

B4.3 is PASS only if:

[ ] B3 artifacts loaded successfully

[ ] Frozen splits preserved

[ ] ASIN leakage = 0

[ ] Duplicate IDs = 0

[ ] Target eligibility explicitly reported

[ ] No labels fabricated

[ ] TF-IDF fitted on train only

[ ] Validation evaluated independently

[ ] Held-out test evaluated independently

[ ] Metrics generated

[ ] Provenance recorded

[ ] B2/B3 artifacts untouched

[ ] No B5 fusion performed

15. Key Design Decision

The most important architectural principle is:

MAVE's 2.9M-record universe and its 7,148-record MAVE-information population must not be conflated.